Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 Febraury 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS41894 |
| Project Name | Plugging into the Future: An Exploration of Electricity Consumption Patterns Using Tableau |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The product backlog lists all user stories required for the project in order of priority. These stories are planned and completed across fixed-duration sprints. Story points are used to estimate effort and help in sprint planning and progress tracking.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Varsha |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Nikhila |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Devi Vara Prasad |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Narasimha |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email and password. | 1 | High | Nikith |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view total electricity consumption on the dashboard. | 3 | High | Varsha |
| Sprint-2 | Dashboard | USN-7 | As a user, I can view region-wise and state-wise electricity consumption. | 3 | High | Nikhila |
| Sprint-2 | Dashboard | USN-8 | As a user, I can analyze electricity consumption using charts and graphs. | 4 | Medium | Devi Vara Prasad |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 18 | 06 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 19 | 20 Nov 2022 |
| Sprint-5 | 20 | 6 Days | 21 Nov 2022 | 26 Nov 2022 | 20 | 26 Nov 2022 |
| Sprint-6 | 20 | 6 Days | 28 Nov 2022 | 03 Dec 2022 | 18 | 04 Dec 2022 |
| Sprint-7 | 20 | 6 Days | 05 Dec 2022 | 10 Dec 2022 | 20 | 10 Dec 2022 |
| Sprint-8 | 20 | 6 Days | 12 Dec 2022 | 17 Dec 2022 | 19 | 18 Dec 2022 |

Sprint Velocity Calculation

Story Points Completed per Sprint

- Sprint-1: 20

- Sprint-2: 18

- Sprint-3: 20

- Sprint-4: 19

- Sprint-5: 20

- Sprint-6: 18

- Sprint-7: 20

- Sprint-8: 19

Total Story Points Completed

20 + 18 + 20 + 19 + 20 + 18 + 20 + 19 = 154 story points

Number of Sprints

= 8

Velocity (Average per Sprint)

Velocity = Total Story Points / Number of Sprints
Velocity = 154 / 8
Velocity = 19.25 story points per sprint

Each sprint = 6 days

Average velocity per day = 19.25 / 6 ≈ 3.2 story points per day

Burndown Chart:

burndown chart is a visual representation of the remaining work versus time in a project. It shows how many story points are left at the end of each sprint, helping the team track progress and identify whether the project is on schedule.

In this electricity consumption analysis project, the burndown chart was used to monitor the completion of data collection, visualization, and dashboard development tasks across multiple sprints. It helped ensure timely delivery of project goals and effective sprint planning.